DOUBLE MATERIALITY ASSESSMENT

PLATFORM — MASTER PLAN v2.0

GRI-Aligned ESG Stakeholder Survey System

Next.js 14 + Firebase  |  Brevo Email  |  40 GRI Topics  |  6 Modules  |  12 Weeks

| Stack Next.js 14 + Firebase | Topics 40 GRI (E15 S15 G10) | Survey 1-5 Impact + Financial | Timeline 12 Weeks Build |
| --- | --- | --- | --- |

Version 2.0 — All Clarifications Resolved  |  June 2025

# 1. Executive Summary

This is the finalised master plan for the Double Materiality Assessment (DMA) Platform — a Next.js 14 + Firebase web application enabling companies to run GRI-aligned ESG double materiality assessments across financial years, collect structured stakeholder feedback, and generate materiality matrices and reports.

Double Materiality captures two independently scored dimensions per topic:

- Impact Materiality (1–5) — how significantly the company's activities impact the environment and society

- Financial Materiality (1–5) — how significantly the topic creates financial risk or opportunity for the company

All 12 open clarifications from v1.0 are now resolved and incorporated in this document. A companion file — gri_topics_seed.json — contains all 40 GRI topics with 5 survey questions each (200 questions total), ready for Firestore seeding.

# 2. Resolved Design Decisions

| # | Decision | Resolution |
| --- | --- | --- |
| 1 | Survey link expiry | Links expire 45 days from send date. Token validated on each access; expired tokens show a friendly expiry page with contact info. |
| 2 | Custom topics beyond GRI 40 | No custom topics in V1. Platform ships with exactly 40 GRI topics. A companion JSON file (gri_topics_seed.json) contains all topics + 5 survey questions each, ready to seed Firestore. |
| 3 | Stakeholder comments in PDF | Yes — stakeholder comments appear as an anonymised appendix in the PDF report. Comments are stored per response and stripped of identifying info before rendering. |
| 4 | Multi-language support | English only in V1. Architecture uses i18n-ready structure (next-intl) so Hindi/regional can be added in V2 without refactoring. |
| 5 | Company logo on survey page | Yes — company logo (from Firebase Storage) is displayed in the survey header. Fallback to company name text if no logo uploaded. |
| 6 | Max stakeholders per assessment | No hard limit enforced. UI recommends < 500. Firestore subcollection handles scale. Pagination applied in stakeholder list UI at 50 per page. |
| 7 | Field Agent stakeholder access | Field Agent sees all stakeholders of their assigned company (not restricted to specific ones). They can submit proxy surveys for any pending stakeholder. |
| 8 | Email service | Brevo (formerly Sendinblue) via official Node.js SDK (@getbrevo/brevo). Company already has an account. API key configured as Firebase environment variable. |

# 3. User Roles & Access

| Role | Login Type | Created By | Key Capabilities |
| --- | --- | --- | --- |
| Super Admin | Email/password (platform) | Seeded at deploy | All companies, all assessments, GRI topic bank management, field agent creation, platform analytics |
| Company Admin (ESG Team) | Email/password (Firebase Auth) | Self-registration | Company profile, FY assessments, topic selection, stakeholder management, results & reports |
| Field Agent | Email/password (Firebase Auth) | Super Admin only | View all company stakeholders, submit proxy surveys on behalf of any pending stakeholder |
| Stakeholder | One-time survey link (no login) | System-generated token | Access survey once via email link, rate topics on Impact + Financial (1–5), submit comments |

# 4. Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | SSR for SEO-safe pages, RSC for performance, API routes for server actions |
| Styling | Tailwind CSS + shadcn/ui | Consistent design system, accessible components, mobile-first responsive |
| Charts | Recharts + D3.js | Recharts for bar/pie, D3 for custom scatter plot materiality matrix |
| Authentication | Firebase Authentication | Email/password, role claims via custom tokens |
| Database | Firestore (NoSQL) | Real-time updates for survey completion tracking, flexible schema per FY |
| File Storage | Firebase Storage | Company logos, generated PDF/Excel report downloads |
| Serverless | Firebase Cloud Functions (Node.js 18) | Email dispatch, score calculation, PDF generation, reminder scheduling |
| Email | Brevo SDK (@getbrevo/brevo) | Transactional emails: survey invite (one-time link), reminders, completion alerts |
| PDF Export | Puppeteer (Cloud Function) | Server-side headless Chrome rendering of reports including materiality matrix chart |
| Excel Export | ExcelJS (Cloud Function) | 4-sheet structured Excel with scores, breakdowns, raw data, company profile |
| Hosting | Firebase Hosting | Global CDN, auto HTTPS, Next.js SSR via Firebase + Cloud Run |
| State | Zustand | Multi-step form state, assessment wizard state |
| Form Validation | React Hook Form + Zod | Type-safe form validation across all multi-step forms |
| i18n Ready | next-intl (structure only) | V1 English only; structure in place for Hindi/regional in V2 |

# 5. Firestore Database Schema

## 5.1 Collection Map

| Collection Path | Description | Key Fields |
| --- | --- | --- |
| /gri_topics/{code} | Master GRI topic bank — seeded, read-only in V1 | code, pillar, topic, description, griReference, questions[] |
| /users/{uid} | All platform users (all roles) | role, companyId, name, email, createdAt, isActive |
| /companies/{companyId} | One document per registered company | See 5.2 |
| /companies/{cId}/assessments/{fyId} | One assessment per Financial Year | See 5.3 |
| /companies/{cId}/assessments/{fyId}/stakeholders/{sId} | Stakeholder list with survey token | See 5.4 |
| /companies/{cId}/assessments/{fyId}/responses/{responseId} | Individual survey response | See 5.5 |
| /companies/{cId}/assessments/{fyId}/scores | Single aggregated score document | topicScores{}, lastUpdated, responseCount |

## 5.2 Company Document

| Field | Type | Notes |
| --- | --- | --- |
| companyId | string | Firestore auto-ID |
| companyName | string | Official name |
| cinNumber | string | CIN format validated: L/U + 5 digits + state + 4 digits + suffix |
| industryType | string | From 150+ industry dropdown |
| address | string | Registered office address |
| manufacturingUnitLocation | string | City/address of manufacturing unit |
| areaOfManufacturingUnit | number | Area value |
| areaUnit | string | 'sqm' ¦ 'acres' ¦ 'sqft' |
| totalWaterUsage_FY | number | Kilolitres |
| totalElectricityConsumption_FY | number | kWh |
| totalFuelConsumption_FY | number | Litres or GJ |
| fuelUnit | string | 'litres' ¦ 'GJ' |
| employees.permanent | array | [{ gender, ageGroup, department, count }] |
| employees.contract | array | [{ gender, ageGroup, department, count }] |
| logoUrl | string | Firebase Storage URL (nullable) |
| adminUid | string | UID of Company Admin |
| status | string | 'active' ¦ 'suspended' |
| createdAt | timestamp | Registration timestamp |
| registrationComplete | boolean | True once all 3 setup steps done |

## 5.3 Assessment Document

| Field | Type | Notes |
| --- | --- | --- |
| fyYear | string | e.g. '2024-25' |
| status | string | 'draft' ¦ 'active' ¦ 'completed' ¦ 'archived' |
| selectedTopics | string[] | Array of GRI codes e.g. ['E1','E2','S1','G3'] |
| stakeholderWeightages | map | { Management: 0.25, Employees: 0.15, ... } — overrideable |
| totalStakeholders | number | Count of stakeholders added |
| totalResponded | number | Count of responses received |
| surveyLinkExpiryDays | number | 45 (fixed per platform decision) |
| launchedAt | timestamp | When survey emails were sent |
| completedAt | timestamp | Manually closed or all responded |
| reminderCount | number | Total reminders sent (max 3) |
| createdAt | timestamp |  |
| createdBy | string | UID of Company Admin |

## 5.4 Stakeholder Document

| Field | Type | Notes |
| --- | --- | --- |
| name | string | Full name |
| email | string | Survey link sent here |
| type | string | Management ¦ Employees ¦ Customers ¦ Suppliers ¦ Community ¦ Investors ¦ Experts ¦ NGOs |
| weight | number | Assigned weight (e.g. 0.25) — can be overridden |
| surveyToken | string | UUID v4 — unique, one-time |
| surveyLink | string | Full URL: /survey?token={token} |
| tokenExpiresAt | timestamp | launchedAt + 45 days |
| status | string | 'pending' ¦ 'sent' ¦ 'opened' ¦ 'submitted' ¦ 'expired' |
| emailSentAt | timestamp | Initial email timestamp |
| lastReminderAt | timestamp | Last reminder email timestamp |
| reminderCount | number | 0–3 |
| submittedAt | timestamp | Response submission time |
| isProxySubmission | boolean | True if field agent submitted |
| proxyAgentUid | string | Field agent UID if proxy |

## 5.5 Survey Response Document

| Field | Type | Notes |
| --- | --- | --- |
| stakeholderId | string | Ref to stakeholder doc |
| stakeholderType | string | Snapshot of type at submission time |
| weight | number | Snapshot of weight at submission time |
| ratings | map | { E1: { impact: 4, financial: 3, comment: '...' }, E2: { ... }, ... } |
| submittedAt | timestamp |  |
| isProxySubmission | boolean |  |
| proxyAgentUid | string | Nullable |
| ipHash | string | SHA-256 of IP for dedup (not stored raw) |

# 6. GRI Topics JSON Seed File

A companion file gri_topics_seed.json is delivered alongside this document. It contains all 40 GRI topics ready to import into Firestore. Structure per topic:

| Field | Type | Example |
| --- | --- | --- |
| code | string | "E1" |
| pillar | string | "Environmental" |
| pillarCode | string | "E" |
| topic | string | "Climate Change & GHG Emissions" |
| description | string | "Management of Scope 1, 2, and 3 greenhouse gas emissions..." |
| griReference | string | "GRI 305" |
| questions | array[5] | [{ id: "E1_Q1", text: "How important is it for..." }, ...] |

ℹ  Survey displays all 5 questions per topic, each rated separately on Impact (1-5) and Financial (1-5). Final topic scores are averages across all 5 question ratings, then weighted by stakeholder type.

Topic counts: 15 Environmental (E1–E15)  |  15 Social (S1–S15)  |  10 Governance (G1–G10)  |  Total: 40 topics, 200 questions

# 7. Detailed Module Specifications

## Module 1 — Company Registration & Profile

### Auth Step (Pre-Profile)

- Route: /register

- Collect email + password, Firebase createUserWithEmailAndPassword

- Send email verification link

- Create /users/{uid} with role: 'company_admin', registrationComplete: false

- Redirect to /register/profile (blocked until email verified)

### Profile Step 1 — Basic Info

- Company Name, CIN Number (with format validation)

- Company Logo upload (Firebase Storage, max 2MB, JPG/PNG)

- Industry Type dropdown (150+ options, searchable)

- Registered Address (multi-line text)

- Manufacturing Unit Location

- Area of Manufacturing Unit + unit selector (sq.m / acres / sq.ft)

### Profile Step 2 — Resource Consumption (Last FY)

- Total Water Usage — value + unit (default: kilolitres)

- Total Electricity Consumption — value + unit (default: kWh)

- Total Fuel Consumption — value + unit selector (litres / GJ)

- FY reference label (auto-populated: last completed FY)

### Profile Step 3 — Employee Data

- Two tables: Permanent Employees | Contract Employees

- Rows: Male / Female / Transgender

- Columns: Age 18–30 | Age 31–40 | Age 41–50 | Age 51–60

- Sub-columns per age group: Staff | Operations | Marketing

- Auto-totalling row per table

- Grand total displayed across both tables

- On save: registrationComplete set to true, redirect to /dashboard

## Module 2 — Assessment Setup

### FY Selection

- Dropdown to select or create a Financial Year (e.g. 2024-25)

- Previous FY assessments shown as read-only cards

- New FY creates fresh /assessments/{fyId} document with status: 'draft'

### Step 1 — Topic Selection

- Full GRI topic browser split into 3 tabs: Environmental | Social | Governance

- Each topic shown as a card: code badge, topic name, short description, GRI reference

- Checkbox selection — running count of selected topics shown

- Validation: minimum 5, maximum 40 topics selectable

- Search/filter bar within each tab

- Save → persists selectedTopics[] to assessment document

### Step 2 — Stakeholder Management

- Add stakeholders one by one: Name, Email, Stakeholder Type

- Bulk import via CSV (template downloadable): Name, Email, Type

- Stakeholder type auto-assigns default weight from weightage table

- Custom weight override per stakeholder type (total must = 100%)

- Visual weight breakdown donut chart

- Edit / delete stakeholders while status is 'draft'

### Step 3 — Launch Assessment

- Summary screen: topics selected count, stakeholder count, weight breakdown

- 'Launch Assessment' button → confirmation modal

- On confirm: generate UUID v4 token per stakeholder

- tokenExpiresAt = now + 45 days (per platform decision)

- Cloud Function: sendSurveyEmails called → Brevo dispatches all links

- Assessment status → 'active'

- Stakeholder statuses → 'sent'

## Module 3 — Stakeholder Survey (Public)

### Token Validation (Cloud Function endpoint)

- GET /api/survey/validate?token=UUID

- Checks: token exists, status != 'submitted', tokenExpiresAt > now

- Returns: company name, logo URL, selected topics with questions

- On expiry: status updated to 'expired', shows expiry page

- On already submitted: shows thank-you page (idempotent)

### Survey Page UI (/survey?token=UUID)

- Header: company logo (or name), 'ESG Materiality Survey' title, progress bar

- Welcome screen: purpose explanation, 2-scale explanation (Impact + Financial), estimated time

- For each selected topic (paginated, 1 topic per screen or grouped):

  - Topic name, GRI code, short description

  - 5 questions displayed, each with two 1-5 radio scales:

  - Impact Score: 1 = Very Low Impact → 5 = Very High Impact

  - Financial Score: 1 = Very Low Materiality → 5 = Very High Materiality

  - Optional comment field (max 500 chars) per topic

- Navigation: Back / Next / Save Progress (auto-saves to sessionStorage)

- Final review screen showing all topic ratings before submission

- Submit → POST /api/survey/submit (Cloud Function validates token, writes response)

- Token marked as 'submitted', redirected to /survey/thank-you

### Field Agent Proxy Flow (/agent)

- Field Agent logs in with email/password

- Sees list of all pending stakeholders for their company (all assessments, active FYs)

- Clicks 'Fill Survey' for a stakeholder → same survey UI

- On submit: isProxySubmission: true, proxyAgentUid: agent's UID

- Company Admin dashboard shows proxy flag on that stakeholder's entry

## Module 4 — Scoring Engine

### Trigger

- Firestore Cloud Function onDocumentCreated on /responses/{responseId}

- Recalculates full aggregated scores immediately on each submission

### Scoring Formula

- For each topic T in selectedTopics:

  - Collect all responses: each response has ratings[T].impact (avg of 5 Q scores) and ratings[T].financial

  - Each response has a weight W (stakeholder type weight)

  - ImpactScore(T) = Σ(avgImpact_i × W_i) / Σ(W_i) for all submitted responses

  - FinancialScore(T) = Σ(avgFinancial_i × W_i) / Σ(W_i)

  - Denominator adjusts dynamically — only weights of who has responded

- Final scores written to /assessments/{fyId}/scores document

### Automated Reminders

- Scheduled Cloud Function runs every 72 hours

- Finds stakeholders with status 'sent' or 'opened', reminderCount < 3, tokenExpiresAt > now

- Sends Brevo reminder email per stakeholder

- Updates lastReminderAt, increments reminderCount

- Manual 'Send Reminder Now' button in Company Admin dashboard (same logic, immediate)

- Assessment completion notification email to Company Admin when totalResponded = totalStakeholders

## Module 5 — Analytics & Materiality Matrix

### Materiality Matrix

- Custom D3.js scatter plot — X-axis: Financial Score (1-5), Y-axis: Impact Score (1-5)

- Each topic = coloured circle (Green=E, Blue=S, Orange=G), sized by combined score

- Topic code label beside each dot

- Configurable threshold lines (default X=3.0, Y=3.0) creating 4 quadrants:

  - Top-right (High/High): Critical — prioritise for disclosure and action

  - Top-left (Low Financial / High Impact): Important — act on impact

  - Bottom-right (High Financial / Low Impact): Consider — financial watch

  - Bottom-left (Low/Low): Monitor — low priority

- Hover tooltip: topic name, impact score, financial score, # respondents

- Legend: pillar colour coding

- Threshold sliders to adjust quadrant lines

### Ranked Topic List

- Table: Rank | Topic Code | Topic Name | Impact Score | Financial Score | Combined Score | Quadrant

- Sortable by any column

- Colour-coded rows by quadrant

### Stakeholder Breakdown

- Grouped bar chart per topic: Impact + Financial score by stakeholder type

- Response rate panel: % responded per stakeholder type (donut chart)

### ESG Heatmap

- Grid: rows = topics, columns = stakeholder types

- Cell colour = weighted score (green=low → red=high)

- Filterable by E / S / G pillar

## Module 6 — Report Generation

### PDF Report (Puppeteer Cloud Function)

- Cover page: company logo, name, FY, assessment date, GRI disclosure reference

- Executive summary: total topics, response rate, top 5 critical topics

- Materiality matrix (embedded PNG rendered server-side from chart)

- Section 1: Top 10 Material Topics (combined score ranked table)

- Section 2: Full topic score table — all selected topics, impact + financial scores, quadrant

- Section 3: Stakeholder participation summary (types, count, response %)

- Appendix A: Anonymised stakeholder comments (per topic, stripped of names)

- Appendix B: GRI disclosure index reference table

- Download via Firebase Storage signed URL (expires after 1 hour)

### Excel Export (ExcelJS Cloud Function)

- Sheet 1 — Scores: Topic Code | Name | Pillar | Impact Score | Financial Score | Combined | Quadrant

- Sheet 2 — Breakdown: Per-stakeholder-type score for each topic

- Sheet 3 — Raw Responses: Response ID | Stakeholder Type | Topic | Impact Rating | Financial Rating | Comment (anonymised)

- Sheet 4 — Company Profile: All registration fields

# 8. Brevo Email Integration

All transactional emails are sent via Brevo using the official @getbrevo/brevo Node.js SDK within Firebase Cloud Functions. Your existing Brevo account API key is stored as a Firebase environment variable (BREVO_API_KEY).

| Email Type | Trigger | Template Content |
| --- | --- | --- |
| Survey Invitation | Assessment launch (Cloud Function) | Company name, respondent name, survey link, expiry date (45 days), instructions |
| Survey Reminder #1 | 72 hrs after invite if not submitted | Friendly reminder, same survey link, days remaining |
| Survey Reminder #2 | 144 hrs if not submitted | Second reminder, urgency tone, days remaining |
| Survey Reminder #3 | 216 hrs if not submitted (final) | Final reminder, survey closes in X days |
| Survey Expiry Notice | Token expires (cron check) | Informs respondent their link has expired, contact details |
| Assessment Complete | All stakeholders responded | Notification to Company Admin: assessment complete, view results link |
| Welcome Email | Company registration complete | Welcome to platform, login link, getting started guide |

ℹ  Brevo setup: Create a Transactional Email sender identity in Brevo dashboard. All templates are stored in Brevo's template system (not hardcoded) so they can be edited without code changes. Template IDs are stored as Firebase environment variables.

# 9. Super Admin Module

Accessible at /admin — separate login protected by role: 'super_admin' claim in Firebase Auth custom claims.

## 9.1 Dashboard

- Platform KPIs: total companies, active assessments, total surveys sent/completed

- Recent activity feed: new registrations, completed assessments

## 9.2 Company Management

- List all companies (searchable, filterable by status/industry)

- View any company's full profile and assessment history

- Suspend / reactivate company accounts

- View company's latest materiality results (read-only)

## 9.3 Field Agent Management

- Create field agent accounts: name, email, assign to company

- Field agent login credentials sent via Brevo welcome email

- View field agent's proxy submission activity

- Revoke field agent access

## 9.4 GRI Topic Bank

- View all 40 seeded topics

- Edit topic description or GRI reference (not questions in V1)

- Toggle topic active/inactive (inactive topics hidden from selection)

## 9.5 Platform Settings

- Default stakeholder weightage configuration (platform-wide defaults)

- Survey link expiry days (currently 45, configurable)

- Email template ID management (Brevo template IDs)

# 10. Security Architecture

## 10.1 Firestore Security Rules

| Collection | Read Access | Write Access |
| --- | --- | --- |
| /gri_topics | Any authenticated user | Super Admin only |
| /users/{uid} | Own document only | Cloud Function only (role assignment) |
| /companies/{id} | Own company admin + Super Admin | Own company admin only |
| /companies/{id}/assessments | Own company admin + Super Admin + Field Agent (same company) | Own company admin only |
| /companies/{id}/assessments/{fy}/stakeholders | Own company admin + Super Admin + Field Agent | Own company admin only |
| /companies/{id}/assessments/{fy}/responses | Own company admin + Super Admin (read only) | Cloud Function only (survey submit endpoint) |
| /companies/{id}/assessments/{fy}/scores | Own company admin + Super Admin | Cloud Function only (recalculate trigger) |

## 10.2 Survey Submission Security

- Public /survey page never writes to Firestore directly

- Survey submit calls POST /api/survey/submit (Next.js API route / Cloud Function)

- Server validates: token exists, not submitted, not expired, IP hash not duplicate

- Only after validation does server write to /responses

- Token immediately marked 'submitted' in same transaction (prevents double submit)

## 10.3 Token Security

- UUID v4 tokens — 122 bits of entropy, not guessable

- Tokens stored hashed in Firestore (SHA-256), plain text only in email links

- 45-day expiry enforced server-side, not just client-side

# 11. Application Routes

| Route | Page Name | Auth | Role |
| --- | --- | --- | --- |
| / | Landing / Login | No | Public |
| /register | Email + Password Registration | No | Public |
| /register/profile | Company Profile Setup (3 steps) | Yes | Company Admin |
| /dashboard | Company Home Dashboard | Yes | Company Admin |
| /dashboard/profile | Edit Company Profile | Yes | Company Admin |
| /dashboard/assessment/new | New Assessment (FY select) | Yes | Company Admin |
| /dashboard/assessment/[fyId] | Assessment Overview | Yes | Company Admin |
| /dashboard/assessment/[fyId]/topics | Topic Selection | Yes | Company Admin |
| /dashboard/assessment/[fyId]/stakeholders | Stakeholder Management | Yes | Company Admin |
| /dashboard/assessment/[fyId]/results | Results, Matrix, Analytics | Yes | Company Admin |
| /dashboard/assessment/[fyId]/report | Report Download (PDF + Excel) | Yes | Company Admin |
| /survey | Public Survey (token-based) | No | Public |
| /survey/thank-you | Post-submission confirmation | No | Public |
| /survey/expired | Token expired page | No | Public |
| /survey/invalid | Invalid token page | No | Public |
| /agent | Field Agent Dashboard | Yes | Field Agent |
| /agent/survey/[stakeholderId] | Proxy Survey Submission | Yes | Field Agent |
| /admin | Super Admin Dashboard | Yes | Super Admin |
| /admin/companies | All Companies | Yes | Super Admin |
| /admin/companies/[id] | Company Detail | Yes | Super Admin |
| /admin/agents | Field Agent Management | Yes | Super Admin |
| /admin/topics | GRI Topic Bank | Yes | Super Admin |
| /admin/settings | Platform Settings | Yes | Super Admin |

# 12. 12-Week Implementation Roadmap

| Phase | Weeks | Key Deliverables | Modules |
| --- | --- | --- | --- |
| Phase 1 | 1–2 | Project scaffold, Firebase setup, auth, routing, GRI topic seeding, design system | Foundation |
| Phase 2 | 3–4 | Company registration (3-step), employee table, profile edit, dashboard shell | Module 1 |
| Phase 3 | 5–6 | FY flow, topic selector, stakeholder CRUD + CSV import, weightage config, launch flow | Module 2 |
| Phase 4 | 7–8 | Brevo email dispatch, public survey (token-validated), proxy field agent flow | Module 3 |
| Phase 5 | 9–10 | Scoring engine (Cloud Function), materiality matrix, analytics, reminder system | Module 4 + 5 |
| Phase 6 | 11–12 | PDF/Excel export, Super Admin panel, full QA, Firestore rules audit, deployment | Module 6 + Admin |

## Phase 1 — Foundation (Weeks 1–2)

### Week 1

- npx create-next-app@latest dma-platform --typescript --tailwind --app

- Firebase project setup: enable Auth, Firestore, Storage, Functions, Hosting

- Install: firebase-admin, firebase, @getbrevo/brevo, zustand, react-hook-form, zod

- Configure Firebase emulators for local dev (auth, firestore, functions, storage)

- Set up project folder structure: /app, /components, /lib/firebase, /lib/brevo, /types

- Base layout component with responsive navigation shell

- Auth context provider (useAuth hook), protected route middleware

### Week 2

- Login, Register, Forgot Password pages (Firebase Auth)

- Role-based redirect middleware: company_admin → /dashboard, super_admin → /admin, field_agent → /agent

- Seed script: load gri_topics_seed.json → Firestore /gri_topics collection

- Seed script: load industry types list → Firestore or local constant

- Seed Super Admin user via Firebase Admin SDK

- Firestore security rules v1 (basic structure, tighten in Phase 6)

- Design tokens: Tailwind config with brand colours, typography scale

## Phase 2 — Company Registration (Weeks 3–4)

### Week 3

- Multi-step wizard shell with step indicator and Zustand state

- Step 1 form: company name, CIN (with regex validation), industry dropdown (searchable), address, manufacturing location, area + unit selector

- Company logo upload: drag-and-drop to Firebase Storage, preview, remove

- CIN format validator utility function

- Industry type searchable combobox (150+ items with virtualisation)

### Week 4

- Step 2 form: water/electricity/fuel consumption with unit selectors

- Step 3: Employee data grid (2 tables: permanent + contract, gender x age x department)

- Auto-totalling logic in employee table

- Final save: write complete company document to Firestore, set registrationComplete: true

- Dashboard home page: company summary card, FY assessment list, quick stats

- Profile edit page (same form, pre-filled)

## Phase 3 — Assessment Setup (Weeks 5–6)

### Week 5

- FY selection/creation flow with validation (no duplicate FYs)

- GRI topic browser: 3-tab layout (E/S/G), topic cards with code badge, name, description, GRI ref

- Multi-select with running counter, min/max validation

- Search and filter within each tab

- Persist selectedTopics to Firestore on save

### Week 6

- Stakeholder add form (name, email, type, auto-weight)

- CSV bulk import: parse CSV, validate, preview before import

- Custom weight override form (must sum to 100%, real-time validation)

- Weight breakdown donut chart

- Launch assessment flow: summary modal, token generation (UUID v4), tokenExpiresAt = now + 45 days

- Cloud Function: sendSurveyEmails → Brevo API, update stakeholder statuses

- Assessment status transitions (draft → active)

## Phase 4 — Stakeholder Survey (Weeks 7–8)

### Week 7

- Next.js API route: GET /api/survey/validate — token lookup, expiry check, return survey payload

- Public survey page: read token from URL, fetch survey data via API route

- Survey welcome screen (company logo + name, instructions, scale explanation)

- Topic rating card component: topic header, 5 questions each with dual 1-5 radio scales

- Auto-save to sessionStorage on navigation between topics

### Week 8

- Survey progress bar and back/next navigation

- Final review screen (all topic ratings summary)

- Next.js API route: POST /api/survey/submit — validate token, write response, mark submitted

- Thank-you, expired, invalid token pages

- Field Agent dashboard: list all pending stakeholders, 'Fill on Behalf' button

- Proxy survey submission: same UI with proxyAgentUid metadata

- Completion notification: Brevo email to Company Admin on 100% response

## Phase 5 — Scoring & Analytics (Weeks 9–10)

### Week 9

- Cloud Function: onResponseCreate — triggers recalculateScores on every new response

- Scoring logic: weighted average per topic for impact + financial (denominator = sum of weights of respondents)

- Write aggregated scores to /assessments/{fyId}/scores

- Scheduled Cloud Function: reminder emails every 72 hours (max 3 per stakeholder)

- Real-time response rate counter in Company Admin dashboard

### Week 10

- Materiality matrix: D3.js scatter plot with quadrant lines, colour-coded by pillar

- Interactive tooltips on hover per topic dot

- Configurable threshold sliders (X and Y axis lines)

- Ranked topic table: sortable columns, quadrant colour coding

- Stakeholder breakdown grouped bar charts (Recharts)

- ESG heatmap grid (topic x stakeholder type, colour = score)

- Response rate donut charts per stakeholder type

## Phase 6 — Reports, Super Admin & QA (Weeks 11–12)

### Week 11

- PDF Cloud Function: Puppeteer renders report HTML template → PDF → uploads to Firebase Storage → returns signed URL

- Excel Cloud Function: ExcelJS builds 4-sheet workbook → Storage → signed URL

- Report download UI: generate buttons, loading states, download link

- Super Admin pages: dashboard, company list, company detail, agent management, topic bank, settings

- Field Agent creation form (Super Admin only) + Brevo welcome email with credentials

### Week 12

- Firestore security rules final audit and hardening (all collections locked down)

- End-to-end test: registration → assessment → survey email → survey submit → scoring → matrix → report download

- Cross-browser testing: Chrome, Firefox, Safari, Edge

- Mobile responsiveness audit on all key pages

- Performance optimisation: lazy load charts, code splitting for admin bundle

- Firebase Hosting deployment + custom domain configuration

- Environment variables audit: all BREVO_API_KEY, BREVO_TEMPLATE_IDs configured in production

- Production smoke test with real Brevo email send

# 13. Infrastructure Cost Estimate

Based on Firebase Blaze (pay-as-you-go). Estimates for 50 active companies, 5 active assessments, ~2,000 survey responses/month.

| Service | Monthly Usage Estimate | Est. Cost (INR/month) |
| --- | --- | --- |
| Firestore reads | ~500,000 reads | ~₹320 |
| Firestore writes | ~100,000 writes | ~₹170 |
| Firebase Storage | 5 GB stored + downloads | ~₹120 |
| Cloud Functions (invocations) | ~80,000 (scoring + emails) | Free tier covered |
| Cloud Functions (compute time) | Puppeteer PDF generation | ~₹200 |
| Firebase Hosting | CDN + Next.js SSR | ~₹100 |
| Brevo Transactional Emails | ~5,000 emails/month | Free (Brevo Starter: 300/day = ~9,000/month free) |
| Total Estimate |  | ~₹900 – ₹1,500/month |

ℹ  Brevo's free plan allows 300 emails/day (~9,000/month) — sufficient for early scale. Brevo Starter plan (₹1,600/month) adds 20,000 emails/month if needed.

# 14. Deliverables Checklist

| Deliverable | Format | Status |
| --- | --- | --- |
| Master Plan v2.0 (this document) | Word .docx | Delivered |
| GRI Topics Seed File (40 topics, 200 questions) | JSON (.json) | Delivered |
| Next.js project scaffold | GitHub repo | Phase 1 |
| Firebase project configuration + rules | firestore.rules, storage.rules | Phase 1 |
| Company registration + profile (M1) | Next.js pages + Firestore | Phase 2 |
| Assessment setup + stakeholder mgmt (M2) | Next.js pages + Cloud Function | Phase 3 |
| Public survey with Brevo email dispatch (M3) | Next.js API routes + Cloud Function | Phase 4 |
| Scoring engine + analytics + matrix (M4+M5) | Cloud Function + D3 chart | Phase 5 |
| PDF/Excel export + Super Admin (M6) | Cloud Function + Next.js admin pages | Phase 6 |
| Production deployment | Firebase Hosting + custom domain | Phase 6 |

# 15. Immediate Next Steps

- Review the GRI topic survey questions in gri_topics_seed.json — mark any questions you'd like revised

- Confirm your Brevo sender domain and create the 7 email templates in Brevo dashboard

- Create Firebase project at console.firebase.google.com, enable all required services

- Share Firebase project credentials (or set up service account) for development start

- Confirm brand colours and any design preferences before UI scaffold in Week 1

- Week 1 kickoff: repo init, Firebase emulator setup, auth flow

— End of Master Plan v2.0 — All Clarifications Resolved —